Final Year Project

NexHire-AI – Smart Employee Recruitment & AI Hiring System

Project Team:

Aarian Kumar

2312101

Shivani

2312133

Project Supervisor:

Sir Asim Riaz

16th September 2026

Submitted in partial fulfillment of the requirements for the degree of

Bachelor of Science in Computer Science

in the

Faculty of Computing and Engineering Sciences

Shaheed Zulfiqar Ali Bhutto Institute of Science and Technology University

(SZABIST University) Karachi Campus

# Contents

Contents	2

1. Introduction	3

2. Objective	3

3. Problem Description	3

4. Target Industry	3

5. Methodology	3

6. Project Scope	4

7. Feasibility Study	4

7.1 Risks Involved	4

7.2 Resource Requirement	5

8. Solution Application Areas	5

9. Tools/Technology	6

10. Expertise of the Team Members	6

11. Milestones	6

11.1 FYP-I Features	7

11.2 FYP-II Features	7

12. Project Schedule	7

13. Work Breakdown Structure	8

FYP-I — Semester 1 WBS (weeks 1–14)	8

FYP-II — Semester 2 WBS (weeks 15–28)	8

14. References	9

# 1. Introduction

NexHire-AI is a web-based Smart Employee Recruitment & AI Hiring System designed to take a company's hiring process from the moment a vacancy is posted through to a signed offer letter and onboarding. The platform combines an internal HR panel, a self-service candidate portal, and an AI engine into a single pipeline, so that every vacancy, applicant, interview, and hiring decision is tracked and auditable in one place instead of being scattered across emails, spreadsheets, and manual notes.

# 2. Objective

To design and develop an AI-assisted recruitment management system that collects each applicant's skills and qualifications through a position-specific structured form and automatically scores how completely they fulfil the vacancy's requirements, and that manages the complete hiring lifecycle job posting, application, screening, interviewing, and offer generation through a single, role-based web platform for HR staff and candidates.

# 3. Problem Description

Most organizations still run recruitment through scattered emails, spreadsheets, and manual interview notes. Free-text resumes are screened by hand, which is slow, inconsistent, and prone to human bias, two candidates with the same underlying skills can present them so differently on paper that they get screened inconsistently and there is no single place to see how many candidates are in the pipeline for a given role or what stage each one has reached. As application volume grows, good candidates fall through the cracks, screening criteria vary from one reviewer to the next, interview scheduling becomes a back-and-forth of emails, and offers take far longer to reach candidates than they should. There is also no consistent audit trail connecting an application to the interview feedback and final decision behind it. NexHire-AI addresses this by centralizing every vacancy and applicant into one AI-assisted pipeline: instead of a free-text CV, each vacancy has a position-specific structured application form built from its required skills and qualifications, so every candidate's data arrives in the same comparable shape, the AI engine then automatically scores how completely each submission fulfils the job's requirements, duplicate applicants are flagged before they reach HR, interviews and feedback are logged against a single application record, and offer letters are generated from a template so that the process from first application to signed offer is fast, consistent, and fully traceable.

# 4. Target Industry

Information Technology and Human Resources / HR-Technology (HR-Tech). The platform is designed as an industry-agnostic recruitment tool and is directly applicable to any organization that hires staff on an ongoing basis including IT, Education, Finance, E-commerce, and Manufacturing but its primary application area is corporate HR departments and recruitment agencies.

# 5. Methodology

The project will be developed following an Agile (Scrum-based) methodology, with work organized into weekly/bi-weekly sprints across two semesters (FYP-I and FYP-II). This allows the AI engine, HR panel, and candidate portal to be built and tested incrementally. The intended technical approach includes:

- A React-based single-page frontend serving both the HR panel and the candidate portal, with role-based routing.

- A REST API backend (Node.js/Express, Django) handling authentication, vacancy and application workflows.

- A Python-based AI microservice for structured application-form evaluation (matching submitted skills/qualifications against each job's required fields), candidate ranking, duplicate-candidate detection (using profile/contact similarity), AI-generated interview questions, and candidate score prediction.

- No free-text resume/CV upload: each vacancy has a dynamic, position-specific application form (built by HR from the job's required skills/qualifications), and candidates apply by filling that structured form rather than attaching a PDF/DOCX resume, so every applicant's data arrives in a consistent, directly comparable shape.

- Two candidate approaches for implementing the AI integration have been identified: (1) custom-coded AI logic, where the scoring, matching, and generative features are built directly into the Python microservice using AI APIs and/or the team's own algorithms; or (2) a visual workflow-automation tool such as n8n, where AI calls and data hand-offs are configured as automation nodes rather than hand-written code. One of these two approaches will be selected during early FYP-I based on team's technical comfort, integration depth needed with the platform's own authentication/database layer, and development time available and used consistently across the AI engine.

- JWT-based authentication with role-based access control (HR Admin vs. Candidate).

- A relational (MySQL) database, since hiring data candidates, jobs, applications, interviews, offers is inherently relational.

- Automated testing and CI for each module: unit tests (Jest for the Node backend, PyTest for the Python AI service) run automatically on every push via GitHub Actions, so a broken function is caught before it merges into the main branch.

- Third-party integrations for calendar sync (Google/Outlook APIs), e-signature (e.g. a DocuSign-style API), and background verification, alongside an AI chatbot and AI-based video-interview analysis on the candidate side. Job-board syndication (LinkedIn/Indeed) will be built as a simulated/mocked integration, since both platforms restrict their real posting APIs to approved enterprise/ATS partners and are not accessible for a student project the module will be designed so a real API key can be dropped in later without redesigning the feature.

# 6. Project Scope

The project will deliver a complete, working recruitment platform covering vacancy management, candidate applications via structured job-specific forms, AI-based requirement-fulfillment screening, interview scheduling and feedback, offer letter generation, and a hiring analytics dashboard, for two user roles: HR Admin and Candidate.

The following are explicitly out of scope for the two-semester FYP timeline and are assumed as constraints:

- There is no free-text CV/resume upload or parsing. Each vacancy uses a dynamic, position-specific application form defined by HR from the job's required skills and qualifications, and the AI engine scores each submission by how completely it fulfils those requirements (a requirement-fulfillment percentage), rather than by parsing an unstructured document.

- Payroll, employee onboarding paperwork, and post-hire HR management (leave, attendance, appraisals) are outside the scope the system ends at a signed offer.

- The AI scoring, ranking, and matching logic will rely on existing NLP libraries / pretrained models or third-party AI APIs (e.g. for semantic matching of skill synonyms) rather than training new models from scratch.

- A native mobile application is out of scope, the web application will instead be built responsively for mobile/tablet browsers.

- It is assumed that HR can express each vacancy's requirements as a structured set of fields (skills, experience level, certifications, etc.), an optional free-text field (e.g. a short cover note) may be included for context but is not the basis for scoring.

# 7. Feasibility Study

Given the two-semester  FYP timeline, the project scope above is achievable if the AI screening features are built early (FYP-I) so the remaining semester can focus on the interview, offer, and analytics workflow that depends on it.

## 7.1 Risks Involved

| Risk | Mitigation |
| --- | --- |
| Structured forms are more rigid than a free-text resume and may not capture a candidate's full context (side projects, non-standard career paths). | Include an optional short free-text/portfolio-link field per application for context, without using it as a scoring input, so HR can still review it manually for borderline candidates. |
| Choosing between custom-coded AI logic and a workflow tool (n8n) late in the project could cost rework time. | Evaluate both approaches during the FYP-I technical spike and commit to one before Phase 3 (AI Screening) begins, so the AI engine is built consistently rather than switched mid-way. |
| AI ranking/scoring could introduce or reinforce bias. | Score strictly against declared job-required fields, keep a manual-review category (“Possible Match”) rather than binary accept/reject, and log all scores for auditability. |
| Scope creep from the long feature list (six AI capabilities, dashboard, offers). | Follow the Milestones/MoSCoW build the mandatory AI screening pipeline first, treat interview-question generation and score-prediction widgets as fast-follow items. |
| Team members may be unfamiliar with NLP/AI libraries. | Allocate the first 1–2 weeks of FYP-I to a technical spike/learning phase before committing to the AI module architecture. |
| Performance degradation as application volume grows. | Design the schema and ranking queries for scale from the start; add indexing and pagination; target the sub-2-second response goal in Section 9 (non-functional requirements) via early load testing. |
| LinkedIn/Indeed restrict real job-posting API access to approved enterprise/ATS partners, making live integration infeasible within the project timeline. | Build the job-board syndication feature as a simulated/mocked integration that demonstrates the workflow end-to-end, structured so a real partner API key can be added later without redesigning the module. |

## 7.2 Resource Requirement

- Development laptops with at least 8GB RAM for running the frontend, backend, and AI services locally.

- Cloud hosting / a free-tier deployment platform for the web app, database, and AI microservice (e.g. Render, Railway, or a university-provided server).

- Access to an AI/NLP library or API (e.g. spaCy, HuggingFace models, or an LLM API) for semantic skill-matching (e.g. recognizing “JS” and “JavaScript” as the same skill) and text-generation features (interview questions, offer letters).

- A MySQL database instance (local or cloud-hosted).

- A shared Git repository (GitHub/GitLab) for version control and collaboration.

- A small set of sample job requirement templates and test candidate form submissions for testing the AI scoring pipeline.

# 8. Solution Application Areas

Hiring is a recurring, resource-intensive process in virtually every organization, so NexHire-AI has broad real-world value:

- Corporate HR departments can replace spreadsheet and emailbased hiring with a single tracked pipeline, cutting time-to-hire.

- Recruitment agencies can use the AI ranking and duplicate-detection features to screen high volumes of applicants for multiple clients consistently.

- Startups and SMEs without a dedicated ATS (Applicant Tracking System) gain enterprise-style hiring workflows at low cost.

- University career services or campus recruitment drives can use the candidate portal and dashboard to manage bulk graduate hiring.

# 9. Tools/Technology

| Layer | Technology |
| --- | --- |
| Frontend | React.js (HR panel and candidate portal) |
| Backend | Node.js/Express (or Django/Laravel) |
| Database | MySQL |
| AI Services | Python structured-form requirement-fulfillment scoring, semantic skill-matching, candidate ranking, and question/letter generation |
| AI Integration Approach | Option 1: custom-coded logic in the Python microservice (own algorithms + direct AI API calls). Option 2: a visual workflow tool (e.g. n8n) orchestrating the AI calls. One will be finalized in early FYP-I. |
| Authentication | JWT with role-based access control (HR vs. Candidate) |
| Version Control | Git / GitHub |
| Deployment | Docker containers on a cloud platform (e.g. Render, Railway, or AWS free tier) |
| Design/Prototyping | Figma |
| Third-Party Integrations | Google/Outlook Calendar API (scheduling), e-signature API, background-verification API; job-board posting simulated (LinkedIn/Indeed restrict real API access to approved partners) |
| Conversational AI / Video Analysis | Chatbot framework (e.g. an LLM API) for candidate FAQs; video/audio AI analysis service for interview engagement scoring |

# 10. Expertise of the Team Members

Our team has completed relevant coursework in Web Engineering, Database Systems, and Artificial Intelligence/Machine Learning prior to undertaking this project, and has prior project experience with full-stack web development (React and a REST backend) and relational databases. Team members hold a shared interest in applied AI and HR-technology products, and the project's AI-parsing spike planned for early FYP-I will address any remaining gap in NLP-specific experience before the core pipeline is built.

# 11. Milestones

The one-year project is organized around the modules defined in the functional requirements: authentication, job/application management, the mandatory AI screening engine, interviews and feedback, offers and assessments, and the hiring dashboard. FYP-I focuses on the foundation and the mandatory AI screening pipeline, FYP-II builds the interview, offer, assessment, and analytics layers on top of it.

## 11.1 FYP-I Features

- Project scaffolding, database schema design, HR Admin and Candidate role setup with JWT authentication.

- Job Vacancy module: create/edit/close vacancies with title, description, department, and required skills/qualifications defined as structured fields, which double as the criteria for that vacancy's application form and AI scoring.

- Candidate portal: account signup, profile, browse vacancies, apply by filling that vacancy's position-specific structured application form (no CV/resume upload).

- Application Inbox: single queue of all applications received, per vacancy.

- AI Application Form Evaluation & Ranking (mandatory): each submitted form is automatically scored against the vacancy's required fields, producing a requirement-fulfillment percentage and a ranked candidate list.

- AI Duplicate Candidate Detection: flag likely duplicate applicants before they reach the HR panel.

- Strong Match / Possible Match / Not a Fit tagging of ranked candidates.

## 11.2 FYP-II Features

- Interview scheduling: book and track interview slots per candidate; assign interviewers to the right panel members.

- Structured interview feedback capture, tied to each interview round.

- Shortlist / Reject pipeline actions to move candidates between stages with one action.

- AI-generated interview questions per role.

- Candidate score prediction to support the interview decision.

- Online skills assessments linked to a specific vacancy, taken by candidates.

- AI-generated offer letters from an HR-configured template, linked to the correct application.

- Hiring dashboard: pipeline counts by stage, vacancy status, department-wise hiring analytics, and exportable monthly hiring reports.

- AI chatbot for candidates: answers FAQs and application-status queries automatically, without candidates needing to email HR.

- Video interview support with AI-based analysis: tone/engagement analysis during remote interviews to support the interviewer's assessment.

- Job-board syndication (simulated): a “Post to LinkedIn/Indeed” action with a mocked success response, demonstrating the workflow and leaving the module ready for a real partner API key in the future, since both platforms gate real posting access behind enterprise/ATS partner approval.

- E-signature integration: candidates sign and return offer letters within the platform instead of over email.

- Calendar sync: two-way sync with Google Calendar/Outlook for interview scheduling.

- Referral tracking: existing employees can refer candidates, with referral-source hiring outcomes tracked.

- Bias/fairness audit dashboard: monitors whether AI scoring disproportionately filters out particular applicant groups, keeping the AI screening process transparent and accountable.

- Background verification integration: connects to a third-party verification service as a pre-offer step.

- End-to-end testing, deployment, and documentation.

# 12. Project Schedule

A preliminary one year Gantt-style schedule mapping the milestones above onto FYP-I and FYP-II is shown below :

| Milestone | Semester | Approx. Duration |
| --- | --- | --- |
| Setup, Auth, DB schema | FYP-I | 2 weeks |
| Job Vacancy & Candidate Portal (apply flow) | FYP-I | 3 weeks |
| AI Application Form Evaluation, Ranking & Skill Matching | FYP-I | 4 weeks |
| Duplicate Candidate Detection & Match Tagging | FYP-I | 2 weeks |
| FYP-I Testing, Documentation & Evaluation | FYP-I | 3 weeks |
| Interview Scheduling & Feedback Module | FYP-II | 3 weeks |
| AI Interview Question Generation & Score Prediction | FYP-II | 3 weeks |
| Online Assessments Module | FYP-II | 2 weeks |
| Offer Letter Generation | FYP-II | 2 weeks |
| Hiring Dashboard & Reports | FYP-II | 3 weeks |
| Final Integration, Testing, Deployment & Documentation | FYP-II | 3 weeks |

# 13. Work Breakdown Structure

The work is broken into two semester-level WBS/Gantt charts (to be attached as diagrams), each covering roughly half of the milestones above:

## FYP-I Semester 1 WBS (weeks 1–14)

- Phase 1  Setup & Auth: requirements finalization, DB design, project scaffolding, HR/Candidate role auth. (Weeks 1–2)

- Phase 2  Job Posting & Applications: vacancy CRUD with structured requirement fields, candidate signup/profile, dynamic application-form rendering and apply flow. (Weeks 3–5)

- Phase 3  AI Screening: application-form evaluation pipeline, skill-matching engine, requirement-fulfillment scoring, ranking algorithm, duplicate detection. (Weeks 6–9)

- Phase 4  Testing & FYP-I Evaluation: unit/integration testing of the above modules, documentation, and FYP-I demo/defense. (Weeks 10–14)

## FYP-II  Semester 2 WBS (weeks 15–28)

- Phase 5  Interviews & Feedback: scheduling, interviewer assignment, structured feedback, shortlist/reject actions. (Weeks 15–17)

- Phase 6  AI Enhancements: interview question generation, candidate score prediction. (Weeks 18–20)

- Phase 7  Offers & Assessments: offer-letter templating and generation, online assessment module. (Weeks 21–23)

- Phase 8 Dashboard & Reports: hiring analytics, pipeline view, department-wise breakdown, monthly report export. (Weeks 24–26)

- Phase 9  Final Integration, Testing & Deployment: end-to-end testing, deployment, final documentation, and FYP-II defense. (Weeks 27–28)

Deliverables: two Work Breakdown Structures with Gantt charts, one per semester, each representing that semester's tasks, milestones, and timeline in detail (attached separately).

# 14. References

[1] SZABIST University, “Final Year Project Proposal Template.” Faculty of Computing and Engineering Sciences, SZABIST Karachi Campus.

[2] Additional academic and technical references (dynamic form design patterns, semantic skill-matching / NLP libraries, JWT authentication standards, MySQL documentation) to be added as the literature review is completed.